Test Execution Report — SA4E-360

Multi-Resolution Context Supply for Pi Harness — P1: Code Skeletonization + Agentic Context Loading

Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | SA4E-360 |
| Title | Multi-Resolution Context Supply — P1: Code Skeletonization + Agentic Context Loading |
| Executed By | QA Agent (Phase 6 — fresh execution, no reliance on prior reports) |
| Date | 2026-10-14 |
| Environment | Node 22 + vitest 4.x (extension + backend); real loopback backend server (dynamic port 60317, isolated temp DB) for E2E-API |
| Browser | N/A (E2E-UI Playwright harness unavailable — see §6 Gaps) |
| Overall Verdict | ⚠️ CONDITIONAL PASS |
| Re-test Rounds | 1 (fresh full re-execution; no failing re-tests needed) |
| Inputs | STP.md v1.1 · STC.md v1.0 (78 cases) · TDD.md v1.1 · PROGRESS-Wave1/3 · SECURITY-REVIEW v1.0 |

1. Executive Summary

All 65 automated SA4E-360 test cases executed in this fresh run and all 65 PASSED (100% automated pass rate, 0 FAIL) — including the full extension suite (298 files / 2,896 tests), full backend unit suite (330 files / 3,461 tests), and the SA4E-360 E2E-API suite on a REAL backend server (7 ticket tests inside an 8-file / 180-test suite). The governance baseline (SA4E-355) is green. 13 cases are NOT_RUN: 10 manual (SIT-01..08 + E2E-UI-01/02 — no llama-server/VS Code host in this environment, per plan) and 3 deferred automated (E2E-API-04/08/10). The only metric without any executed evidence is M3 findings parity (SIT-06, manual-only by design); every other metric has at least one passing automated leg. Verdict is CONDITIONAL pending the SIT manual window and the E2E-UI handoff.

| Level | Total | Passed | Failed | Not Run | Pass Rate (executed) |
| --- | --- | --- | --- | --- | --- |
| PBT | 10 | 10 | 0 | 0 | 100% |
| UT | 34 | 34 | 0 | 0 | 100% |
| IT | 12 | 12 | 0 | 0 | 100% |
| E2E-API | 12 | 9 | 0 | 3 | 100% |
| E2E-UI | 2 | 0 | 0 | 2 | — |
| SIT | 8 | 0 | 0 | 8 | — |
| Total | 78 | 65 | 0 | 13 | 100% (65/65 executed) |

2. Automated Test Results

2.1 Execution

# 1. Extension full suite
cd extension && npm test                 # vitest run
# 2. Backend unit suite
cd backend && npm test                   # vitest run
# 3. Backend E2E-API suite (real loopback server, vitest.e2e.config.ts)
cd backend && npm run test:e2e-api
# 4. Focused SA4E-360 suites (exact ticket counts)
cd extension && npx vitest run src/pi-workflow/skeleton/
cd backend  && npx vitest run src/engine/tools/__tests__/code-locate-tool.test.ts src/engine/tools/__tests__/code-extract.test.ts src/engine/tools/__tests__/code-locate.test.ts
cd backend  && npx vitest run --config vitest.e2e.config.ts tests/e2e/sa4e-360-tools.e2e.test.ts

2.2 Full-suite numbers (fresh run 2026-10-14)

| Suite | Result | Duration | Expected (STP/Wave3) | Delta note |
| --- | --- | --- | --- | --- |
| Extension vitest | 298 files / 2,896 tests — 0 failed | 254.10 s | ~298 files / 2,896 | ✅ exact match |
| Backend unit vitest | 330 files passed + 1 skipped / 3,461 passed + 19 skipped — 0 failed | 198.41 s | ~303 files / 3,319 | Suite grew post-Wave-3 (newly landed suites); 1 skipped file / 19 skipped tests are environment-conditional (Docker/Testcontainers-optional), none SA4E-360-scoped |
| Backend E2E-API | 8 files / 180 tests — 0 failed | 38.90 s | 8 files | ✅ Real server bootstrapped (port 60317, temp dir sa4e-e2e-momUt7, teardown clean) |
| Governance regression (SA4E-355, pi-agent + skeleton focus) | 81 files / 610 tests — 0 failed | 31.15 s | baseline green | ✅ identity-passthrough contract preserved |

2.3 SA4E-360 focused breakdown (ticket-scoped, all ✓)

| Category | Files | Tests | STC coverage | Status |
| --- | --- | --- | --- | --- |
| Extension skeleton suites | 12 | 88 | PBT-01..10, UT-01..34, IT-01..12, TC-360-01/20 | ✅ All pass |
| Backend tool/QueryLayer units | 3 | 26 | T3/T5 units: locateSymbol semantics, SEC-360-05 sanitizeLikeQuery | ✅ All pass |
| Backend E2E (sa4e-360-tools.e2e) | 1 | 7 | E2E-API-01..03, 05..07, 09, 11, 12 | ✅ All pass |

Per-file mapping (extension, 88 tests): truncator 9 (UT-01..05) · freshness 7 (UT-06..10) · provider 9 (UT-11..16) · read-method-tool 20 (UT-17..25) · functional-map 5 (UT-26..29) · secret-redaction 9 (UT-30..34) · truncator-property 6 (PBT-04..07, 10) · render-property 4 (PBT-08) · redaction-property 3 (PBT-09) · wiring-integration 8 (IT-01..03, 07..10) · chain-integration 6 (IT-04..06, 11, 12) · agentic-e2e 2 (TC-360-01, TC-360-20).

2.4 Non-SA4E-360 observations (excluded from ticket verdict)

| Observation | File | Reason |
| --- | --- | --- |
| git-miner warning “not a git repository” in E2E log | backend/src/engine/analyzers/similarity/GitLogParser.ts | Non-fatal log inside the ISOLATED E2E temp dir (not a git repo by design); no test affected |
| 19 skipped backend tests / 1 skipped file | Docker/Testcontainers-optional suites | Environment-conditional by design; none in SA4E-360 scope |

3. Manual SIT Results (handoff — NOT RUN)

SIT-01..08 and E2E-UI-01/02 require llama-server (qwen 32k), a live VS Code extension host, and backend start/stop control — none available in this execution environment. Execution is handed off per STP §2.4 using the frozen checklist documents/SA4E-360/testdata/sit-checklist-testdata.csv (rows SIT-A..H, UI-A/B).

| ID | Test Case | Priority | Final Result | Automated proxy already PASS |
| --- | --- | --- | --- | --- |
| SIT-01 | Skeleton injection visible in system context (M6 manual leg) | High | ⚠️ NOT RUN | PBT-07, IT-02 (usagePercent ≤ 0.70) |
| SIT-02 | Functional map inside get_workspace_info | High | ⚠️ NOT RUN | UT-26..29, IT-10 |
| SIT-03 | Degraded mode — stale index recovery | High | ⚠️ NOT RUN | UT-06..10, IT-09 |
| SIT-04 | Multi-turn review qwen 32k — 0 exceed (M5) | High | ⚠️ NOT RUN | TC-360-20, IT-03, IT-05 |
| SIT-05 | REJECT surface + provider never called | High | ⚠️ NOT RUN | IT-03 (PiContextBudgetExceededError, no provider call) |
| SIT-06 | Findings parity M3 (manual-only metric) | High | ⚠️ NOT RUN | none — M3 is manual-only by design (STP §9.2) |
| SIT-07 | PI_SKELETON_* observability + fallback share | Medium | ⚠️ NOT RUN | UT-03, UT-14 |
| SIT-08 | Code standards compliance | Medium | ⚠️ NOT RUN | lint gates exist (backend lint:lines, eslint) |
| E2E-UI-01 | Usage indicators zero regression | Medium | ⚠️ NOT RUN | — (no webview Playwright harness) |
| E2E-UI-02 | Transcript tool-activity rendering | Medium | ⚠️ NOT RUN | IT-05 (compaction mechanics) |

Final SIT Pass Rate: 0/8 executed (0%) — handoff issued, not a defect.

4. Defect Summary

No defects found. All 65 executed automated cases passed on the first fresh run. No Critical, Major, or Minor product defects are open.

Two test-implementation observations (not product defects, both Minor, follow-up recommended — see §6):

- E2E-API-12 sample size narrower than STC spec — implemented 2 golden queries × 10 iterations (20 latencies) vs STC’s 12 queries × 20 iterations; the p95 ≤ 300 ms property is still proven end-to-end on the real server, but statistical confidence is reduced. The test’s own comment (“12 golden queries × 10 iterations”) is inaccurate. Severity Minor / P4.

- E2E-API-04 (dual-engine parity) not implemented — the SA4E-360 E2E file covers E2E-API-01..03, 05..07, 09, 11, 12 only. See §6 Gaps.

5. Security Tests Verification (SEC-360-01..07)

Every security remediation requirement has executed, passing test evidence:

| SEC ID | Requirement | Test evidence (executed ✓) | Result |
| --- | --- | --- | --- |
| SEC-360-01 | Secret redaction + secret-file exclusion | PBT-09 ×3 (completeness / no-over-redaction / idempotent — fast-check splicing); UT-30 (deny-list families: sk-, AKIA, ghp_/gho_, xox[bap]-, PRIVATE KEY, password/secret/token/api-key — incl. case-insensitive Password:, API_KEY =; non-secret structure preserved, idempotent); UT-31 (isSecretFileName excludes .env/.pem/.key/id_rsa/credentials/api-secret; normal files kept); UT-32 (secret in indexed signature → [REDACTED] in skeleton — STP-recommended test); UT-33 (secret in RAW_HEAD content redacted inside trimToTokenBudget) | ✅ PASS |
| SEC-360-02 | Global budget bound + O(parts) + termination | PBT-10 ×2 (“measuredSoFar never exceeds cap at any file boundary; measure calls stay O(parts)” + “150 RAW_HEAD-class parts well under 1 s” wall-clock); PBT-04/05 (strict-shrink + termination ≤ parts.length); UT-01..05 (cap enforcement, drop order, re-measure, REJECT, DEGRADED) | ✅ PASS |
| SEC-360-03 | Rate limit /mcp + reindex cooldown | UT-10 ✓ (“blocks repeat re-index calls within the 30s cooldown window” — distinct-args cannot bypass). E2E-API-10 (rate limiter on /mcp) NOT RUN — scope decision, security backlog (see §6) | ⚠️ HALF VERIFIED (cooldown ✓ / rate-limit deferred) |
| SEC-360-04 | Backend path-containment twin — 4 vectors | UT-24 (extension side: absolute-outside → FILE_UNREADABLE with zero bytes read; dotdot rejected; control resolves); E2E-API-07 on REAL server: BV-03 absolute outside, BV-04 null-byte, BV-05 UNC, BV-06 dotdot all land in skipped[] with zero signature lines; only the control file contributes | ✅ PASS |
| SEC-360-05 | LIKE wildcard sanitization | E2E-API-11 on real server: name='%' treated literally (no enumeration), alpha_method found, alpha_method% no wildcard escalation; QueryLayer UT escapes wildcards in findSymbols + listModulesWithPatterns; locateSymbol is equality-based (clean by design) | ✅ PASS |
| SEC-360-06 | MAX_SLICE cap for read_method | UT-25: 5,000-line symbol → ok envelope with sliceTruncated: true, totalLines: 5000, ≤ 2,000 lines read (MAX_SLICE_LINES 2,000 / MAX_SLICE_BYTES 256 KB) | ✅ PASS |
| SEC-360-07 | Control-character / zero-width strip | UT-34 ×3: U+200B / U+202E / C0 controls stripped from signatures; legitimate ASCII/Unicode identifiers unaffected; end-to-end sanitizeCodeText (secret + zero-width in one line) | ✅ PASS |
| SEC-360-08 | Inherited controls re-verified | UT-24 (containment), IT-03 (REJECT fail-safe), IT-08 (multi-root isolation), E2E-API-09 on real server (tenant fail-closed: wrong tenant 0 rows / right tenant 1 row) | ✅ PASS |

Security verdict: 6.5 / 7.5 fully verified. SEC-360-03 is half-verified (reindex cooldown proven; /mcp rate-limit deferred by documented scope decision — tracked as security backlog item, not a SA4E-360 defect).

6. SM Step 6b Note — Test-Implementation Quality Review (spec vs code)

QA reviewed the actual test source code against the STC/STP spec (mandatory test-implementation review). Findings:

| Check | Spec (STC/STP) | Actual implementation | Verdict |
| --- | --- | --- | --- |
| IT real createHost + real gates | “real createHost, real gates, real compaction; only LLM scripted” | skeleton-wiring.integration.test.ts: real createHost chain; gates captured via importOriginal wrapper that DELEGATES to the real runSessionBudgetGate (capture-only, no behavior mock); real workspace fixtures on disk | ✅ CONFORMS |
| IT real QueryLayer + real HTTP | “in-process Hono app / real QueryLayer — never mock local infra” | read-method-chain.integration.test.ts: real SqliteAdapter(':memory:') + real SCHEMA_V1 + real QueryLayer + real dispatchCodeIntelTool over a real node:http loopback server + real HttpMcpCaller + real ReadMethodTool + real intra-turn gate + real TurnBudgetGuard. Only the LLM is absent (CI has no llama-server) | ✅ CONFORMS (exemplary) |
| E2E-API real server | “REAL loopback backend server (JSON-RPC POST /mcp); SQLite AND PostgreSQL” | global-setup.ts spawns the real server (npx tsx src/index.ts, isolated temp DB, dynamic free port, ADMIN_INITIAL_PASSWORD seeding); SA4E-360 suite drives full lifecycle (write → reindex → locate) over HTTP. SQLite leg ✓. PostgreSQL leg missing (E2E-API-04) | ⚠️ CONFORMS EXCEPT P-8 parity leg |
| Boundary-mocks only | “only external/paid boundaries may be mocked” | Mocks confined to: pi-coding-agent SDK session machinery (external harness boundary) + scripted fake LLM provider + fake fs clock in UT. SQLite/Postgres/HTTP/filesystem all REAL in IT/E2E | ✅ CONFORMS |
| No mock-all IT tests | “IT that mocks all deps = UT → Major defect” | None found — every IT file exercises the real production chain | ✅ PASS |

Conclusion: test-code quality is verified. No Major test-implementation defects. Two Minor test-implementation observations (E2E-API-04 missing Postgres leg; E2E-API-12 reduced benchmark sample) are recorded in §4/§7 with follow-up recommendations.

7. Gaps & Justification (mirror PROGRESS-Wave3 + fresh findings)

| Gap | Type | Justification | Residual risk | Recommendation |
| --- | --- | --- | --- | --- |
| E2E-API-08 (loopback wrapper timeout/retry) | Deferred (automated) | Retry design is unit-proven: UT-23 asserts McpSymbolLocator retries ONCE (2 attempts, 200 ms backoff) with INDEX_UNAVAILABLE steering. A full real-delay-stub E2E harness needs a cross-package runner | Low | Follow-up: real-delay-stub E2E when cross-package harness lands |
| E2E-API-10 (/mcp rate limit, SEC-360-03 #1) | Scope decision | Not a SA4E-360 blocker per PROGRESS-Wave3. The “HttpServer.ts locked by SA4E-356 WIP” justification is STALE (SA4E-356 DONE, commit a9b7751) — the honest reason is scope: rate-limiting /mcp is its own security-backlog change. The cooldown half of SEC-360-03 (UT-10) IS verified | Medium (unthrottled /mcp on loopback-only surface; mitigated by loopback binding + auth) | Track as security backlog (SEC-360-03 #1); implement rate limiter in its own change |
| E2E-API-04 (dual-engine parity, P-8) | NEW — fresh finding | The SA4E-360 E2E file covers 01..03, 05..07, 09, 11, 12 — no PostgreSQL leg. Partial mitigation: QueryLayer UT proves the SQL path is engine-agnostic (“same SQL path for PostgreSQL” with captured adapter); PostgresAdapter factory/schema/pg-memory tests green (Postgres available in this env: pg-memory 6/6 pass). STP §10.2 anticipated this: “if no CI Postgres, E2E-API-04 runs in the nightly job with a containerized Postgres” | Low-Medium (engine-agnostic by construction, but no row-for-row diff proof) | Follow-up ticket: boot 2nd server on Postgres (Testcontainers — available in this env) and diff the FIX-12 fixture rows |
| E2E-UI-01/02 | Manual handoff | No Playwright harness for the extension webview exists in this repo (backend Playwright configs cover admin pages only); extension webview needs a live VS Code host | Low (UI is “no changes” by invariant; mechanics proven in IT) | Execute rows UI-A/UI-B from sit-checklist-testdata.csv in the SIT window |
| SIT-01..08 | Manual (per plan) | Require llama-server qwen 32k, VS Code extension host, backend start/stop control — outside this execution environment | Low-Medium (M3 has NO automated proxy) | Run the frozen checklist (SIT-A..H) in the scheduled SIT window; record M1–M6 manual values |

8. Test Metrics (STP §9.1 + BRD M1–M6)

8.1 Execution metrics

| Metric | Formula | Target | Actual | Status |
| --- | --- | --- | --- | --- |
| Test Execution Rate | Executed / 78 | 100% | 65/78 = 83.3% (13 NOT_RUN per plan/deferral) | ⚠️ Partial (by design) |
| Pass Rate (automated) | Passed / executed automated | 100% | 65/65 = 100% | ✅ Met |
| Automation Ratio | Automated / Total | ≥ 89% | 70/78 = 89.7% planned | ✅ Met (planning) |
| Requirement Coverage (RTM) | Covered / 48 | 100% | 48/48 = 100% (every requirement has ≥ 1 executed PASS test, except M3 — manual-only, NOT RUN) | ✅ Met |
| Defect Density | Defects / 78 | ≤ 0.15 | 0 product defects (2 Minor test-impl observations) | ✅ Met |
| Critical Defects | Count | 0 | 0 | ✅ Met |

8.2 BRD metrics M1–M6

| Metric | Target | Measurement test | Executed evidence | Result |
| --- | --- | --- | --- | --- |
| M1 Skeleton coverage | ≥ 95% exported symbols | IT-12 (+SIT-07 fallback share) | IT-12 PASS — renders ≥ 95% of the 20-symbol fixture through the real corpus query | ✅ Measured (automated) |
| M2 read_method hit-rate | ≥ 80% top-5 | IT-11 | IT-11 PASS — golden set 12 queries through the REAL chain: 11 ok + 1 designed miss = 91.7% | ✅ Measured: 91.7% |
| M3 Findings parity | ≥ 80% | SIT-06 (manual-only) | NOT RUN | ❌ Not measured — SIT window required |
| M4 Retrieval p95 | FTS5 ≤ 300 ms | E2E-API-12 | PASS on real server (2 queries × 10 iters sample — see §4 obs. 1) | ✅ Measured ≤ 300 ms |
| M5 Zero context overflow | 0 × exceed_context_size_error | SIT-04 (+IT-03/05, TC-360-20) | Automated legs PASS: TC-360-01 @32k happy path + TC-360-20 multi-turn growth + IT-03/IT-05 — 0 exceed errors in automated runs; manual 10-turn leg NOT RUN | ⚠️ Automated-proven; manual leg pending |
| M6 Skeleton token share | ≤ 70% staticBudget | PBT-07 + IT-02 (+SIT-01) | PASS — property + wiring assert 13,767 / 19,668 = 0.70 @32k | ✅ Measured (automated) |

9. Requirements Traceability Matrix (final — 48/48)

Full mapping is in STC.md §7 (RTM). Final execution status per requirement — every requirement has at least one executed PASS test; M3 is the only requirement whose sole designated test (SIT-06) is NOT RUN:

| Requirement group | Requirements | Covering tests (status) | Coverage |
| --- | --- | --- | --- |
| Use cases (BRD Stories 1–5) | UC-360-01..05 | PBT/UT/IT/E2E-API suites (65 PASS); SIT legs NOT RUN | ✅ 5/5 (≥1 executed PASS each) |
| New business rules | BR-360-01..05 | PBT-01..07, UT-01/04, IT-01..07/09 (PASS); SIT-05/08 NOT RUN | ✅ 5/5 |
| Inherited rules (SA4E-355) | BR-01, BR-02, BR-09, BR-11 | PBT-03, IT-03/05/06 (PASS) | ✅ 4/4 |
| API contracts | C-360-S1..S3, R1/R2, M1/M2, F1 | UT-11/12/17..23/26/27, IT-01/02/04/10, E2E-API-01/02/03/05/06 (PASS) | ✅ 8/8 |
| Security | SEC-360-01..08 | PBT-09/10, UT-10/24/25/30..34, E2E-API-07/09/11 (PASS); E2E-API-10 NOT RUN (scope) | ✅ 8/8 (SEC-360-03 half-verified) |
| Success metrics | M1–M6 | IT-11 (M2=91.7%), IT-12 (M1), E2E-API-12 (M4), PBT-07/IT-02 (M6), IT-03/05+TC-360-20 (M5); M3 → SIT-06 NOT RUN | ⚠️ 5/6 measured; M3 pending SIT |
| Error scenarios (FSD §9.1) | ES-1..12 | UT-04/09/13..15/17..23, IT-03/05/06/09, E2E-API-06 (PASS) | ✅ 12/12 |

RTM final: 48/48 requirements traced; 100% have ≥ 1 mapped test; 47/48 have executed PASS evidence (M3 pending manual SIT-06).

10. Exit Criteria Assessment (STP §2.5/§2.6)

| Level | Exit criterion (STP §2.6) | Assessment |
| --- | --- | --- |
| PBT | 10/10 pass; no unresolved shrinking counterexamples | ✅ 10/10 PASS |
| UT | 34/34 pass; every error envelope asserted | ✅ 34/34 PASS (INVALID_ARGS / NOT_FOUND / AMBIGUOUS / INDEX_STALE / FILE_UNREADABLE / INDEX_UNAVAILABLE all exercised) |
| IT | 12/12 pass; measure==inject byte-identical; REJECT proves provider never called | ✅ 12/12 PASS (IT-01 byte-identical; IT-03 no provider call) |
| E2E-API | 12/12 on BOTH engines; containment 4-vector rejection proven | ⚠️ 9/12 executed PASS on SQLite; 3 NOT_RUN (04 dual-engine, 08 deferred, 10 scope); 4-vector containment proven on real server |
| E2E-UI | 2/2 pass; zero indicator diff | ❌ NOT RUN — no harness (manual handoff) |
| SIT | 8/8 executed with evidence; M1–M6 recorded; 0 Critical/Major open | ❌ NOT RUN — environment unavailable; handoff issued |
| Overall | Full suite green; RTM 100%; sign-off | ✅ Full suites green (extension 2,896; backend unit 3,461; E2E-API 180); RTM 48/48 traced; CONDITIONAL pending SIT + E2E-UI + 3 deferred E2E-API |

Entry criteria (STP §2.5) were met before execution: T1–T9 merged (PROGRESS-Wave1/3), fixture CSVs present (16), real-server bootstrap operational, Playwright-independent levels all green.

11. Evidence Files

| File | Description | Section |
| --- | --- | --- |
| evidence/suite-summary-2026-10-14.md | Consolidated fresh-run numbers + per-file mapping + security test names + M1–M6 | §2, §5, §8 |
| evidence/extension-full-suite.log | Extension suite tail (298/2,896) | §2.2 |
| evidence/backend-unit-suite.log | Backend unit full log (330 files / 3,461) | §2.2 |
| evidence/backend-e2e-api-suite.log | E2E-API full log (8 files / 180; server port 60317) | §2.2 |
| evidence/sa4e360-focused-ext-verbose.log | Verbose names for all 88 skeleton tests (PBT/UT/IT mapping + security names) | §2.3, §5 |
| evidence/sa4e360-backend-focused-unit.log | Backend focused 3 files / 26 tests | §2.3 |
| evidence/sa4e360-backend-focused-e2e.log | SA4E-360 E2E 1 file / 7 tests on real server | §2.3 |
| TEST-REPORT-SA4E-360.csv | 78-case execution tracker (65 PASS / 13 NOT_RUN / 0 FAIL) | §1 |

12. Conclusion

Overall Verdict: ⚠️ CONDITIONAL PASS

| Metric | Result |
| --- | --- |
| Automated tests (PBT + UT + IT + E2E-API) | 65/65 PASS (100%) |
| Manual SIT tests | 0/8 executed (handoff issued) |
| Bugs found | 0 product defects; 2 Minor test-implementation observations |
| Bugs resolved | n/a |
| Re-test rounds | 1 fresh full re-execution → all green |
| Critical/Major defects | 0 |

Recommendation: Approve Phase 6 as CONDITIONAL PASS. The wire (skeleton injection ≤ 70% budget cap, read_method chain, functional map, fail-safe REJECT/DEGRADED, security remediations SEC-360-01/02/04/05/06/07) is proven by 65 passing automated tests including real-server E2E and real-QueryLayer IT. Conditions to close before full sign-off: (1) execute SIT-01..08 + E2E-UI-01/02 from the frozen checklist in the llama-server window (esp. M3 — the only metric with no executed evidence); (2) track E2E-API-04 (Postgres parity leg), E2E-API-08 (delay-stub E2E), E2E-API-10 (/mcp rate limit) as follow-ups. No release blocker identified.

Appendix A: Re-Test History

No re-test rounds required — this was a fresh full re-execution (per Phase 6 instruction “không tin report cũ”) and all 65 executed cases passed on the first run.

Round 1 (fresh full re-run, 2026-10-14) → 65/65 executed PASS, 0 FAIL, 13 NOT_RUN (per plan/deferral)