Test Execution Report — SA4E-362

Ingest Auth Hardening — Token Refresh, Auth-Dead Pipeline Stop, Static-Token Audit

| Field | Value |
| --- | --- |
| Jira Ticket | SA4E-362 |
| Title | Ingest Auth Hardening (refresh-once-on-401, typed IngestAuthError, BFS auth-dead stop, GAP4 wiring, UT-13 header fix) |
| Executed By | QA Agent (independent verification — dev numbers re-run, not trusted) |
| Date | 2026-10-16 |
| Environment | Windows, Node v24.8.0, vitest 4.1.8, tsc — extension/ (VS Code extension), branch working tree SA4E-365 (mixed WIP: SA4E-362 + SA4E-364 + SA4E-365) |
| Overall Verdict | ✅ PASS — Automated scope 16/16 green; 1 external failure attributed to SA4E-364 WIP; SIT-01/02 pending UAT human gate |
| Re-test Rounds | 1 (no defects — no re-tests needed) |

1. Executive Summary

Independent re-execution confirms the dev self-report: compile clean, full suite 2963/2964, and all 51 SA4E-362 targeted tests green across 6 files. All 16 automated TCs in STC v1.1 have implementing tests that PASS. The sole suite failure (pi-session-routing.test.ts) is demonstrated to be outside the SA4E-362 change-set. No new defects.

2. Execution Summary

2.1 Compile

| Check | Command | Result |
| --- | --- | --- |
| TypeScript compile | npm run compile (extension/) | exit 0, 0 errors (evidence/compile.log) |

2.2 Full Suite (npx vitest run)

| Metric | Value |
| --- | --- |
| Test Files | 304 passed / 305 (1 failed) |
| Tests | 2963 passed / 2964 (99.97%) |
| Duration | 164.72s |
| Failed file | src/pi-workflow/tests/pi-session-routing.test.ts (1 of 3 tests) — see §4 |

2.3 SA4E-362 Targeted Run (6 files, 51/51 PASS)

| Test File | Tests | Result |
| --- | --- | --- |
| src/services/tests/PegaStreamIngester.auth-retry.test.ts | 13 (UT-01..07, UT-14, SEC-02, PBT-01) | ✅ 13/13 |
| src/services/tests/PegaBfsPipeline.auth-dead.test.ts | 2 (UT-08, UT-09) | ✅ 2/2 |
| src/code-intel/delta/tests/BackendHttpPoster.test.ts | 6 (3 legacy + UT-10a/b/c) | ✅ 6/6 |
| src/auth/tests/auth-manager.test.ts | 26 (25 legacy + UT-12) | ✅ 26/26 |
| src/services/tests/IndexingService.ingest-auth.test.ts | 3 (UT-11 ×3) | ✅ 3/3 |
| src/services/tests/PegaSchemaIndexer.auth.test.ts | 1 (UT-13) | ✅ 1/1 |
| Total | 51 | ✅ 51/51 |

3. TC Status Rollup (STC v1.1 — 16 automated TCs)

| Level | Count | PASS | FAIL | BLOCKED/MISSING |
| --- | --- | --- | --- | --- |
| UT (UT-01..UT-14) | 14 | 14 | 0 | 0 |
| PBT (PBT-01) | 1 | 1 | 0 | 0 |
| REG (REG-13) | 1 | 1 | 0 | 0 |
| Total automated | 16 | 16 (100%) | 0 | 0 |

Every automated TC has a located implementing test (test names embed the TC ID, e.g. “UT-12 — concurrent refresh dedupe”). Full per-TC evidence in test-data/TEST-REPORT-SA4E-362.csv (Status=PASS ×16, Evidence=test file path, Executed 2026-10-16).

Remaining manual scope: E2E-API-01..04 (Covered-by-SIT) and SIT-01/SIT-02 — pending UAT human gate (require TTL=60s temp build + mid-job refresh-token revoke; not automatable in CI per STP §2.2).

4. External Failure Attribution (pi-session-routing.test.ts)

Evidence (git diff –stat, working tree): 5 files, +26/−4 — src/pi-workflow/pi-agent-session-host.ts, pi-event-mapper.ts, pi-provider-types.ts, pi-workflow-adapter.ts, types/executor.types.ts. These are SA4E-364 session-routing WIP files, untouched by SA4E-362. Failing test: “PiWorkflowAdapter session routing (local vs cloud) > cloud provider with key routes to the session path” (src/pi-workflow/tests/pi-session-routing.test.ts). Verdict: failure attributed to SA4E-364 WIP (external), NOT the SA4E-362 change-set. SA4E-362 production files (PegaStreamIngester, PegaBfsPipeline, PegaHttpClient, IndexingService, PegaSchemaIndexer, BackendHttpPoster, backend-auth-headers, PegaBackendClient, auth-manager) are all green in-suite.

5. Defects

| ID | Severity | Description | Status |
| --- | --- | --- | --- |
| — | — | No new defects found in SA4E-362 scope | — |

6. Quality Gate

| Gate | Result |
| --- | --- |
| Compile 0 errors | ✅ |
| Targeted SA4E-362 tests 51/51 | ✅ |
| Automated RTM execution 16/16 PASS | ✅ |
| REG-13 SM-6 audit (0 static-token path on /api/v1/pega/*) | ✅ — all call sites provider/withAuthRetry-wrapped (PegaCatalogIndexer→IndexerHttpClient; CodeIntelDiscovery/SchemaIndexer/StreamIngester/PegaBackendClient→withAuthRetry; BulkCheckClient/panel receive caller-built provider headers) |
| Regression (legacy 3 BackendHttpPoster tests, 26 legacy auth-manager tests) | ✅ green |
| Zero-tolerance gate (no TC without implementing test) | ✅ 16/16 located |

7. UAT Readiness Statement

Automated scope is complete and green — code is ready for UAT. SIT-01 (TTL=60s → exactly 1 refresh mid-job, 0 spam) and SIT-02 (revoke refresh token mid-job → graceful stop, incremental rerun) require a human tester with a temporary ACCESS_TTL_SEC=60 build and a revocable Pega refresh token; they remain the UAT entry gate. E2E-API-01..04 auth contracts execute within SIT-01 per STP §2.2 justification.

Appendix A — Re-test History

No re-tests needed — first independent execution round, zero defects.