Deployment Guide (DPG)

SDLC-Agents-4-Enterprise — SA4E-335: Backend Container Image & CI Build-Push

Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | SA4E-335 |
| Title | Backend Dockerfile + docker-compose production hardening + CI build & push |
| Author | DevOps Agent |
| Version | 1.0 |
| Date | 2026-10-15 |
| Status | Active (ticket at UAT gate) |
| Related Docs | BUILD-AND-REGISTRY.md, TDD.md, FSD.md, UAT-READINESS.md, SECURITY-ASSESSMENT.md |

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-10-15 | DevOps Agent | Initiate document — consolidated from BUILD-AND-REGISTRY.md + verified Dockerfile/compose state; includes Deploy-Notes Delta 2026-10-15 (stdio MCP child servers baked into image) |

Sign-Off

| Name | Role | Signature and date |
| --- | --- | --- |
|  | Dev Lead | ☐ Approved for deployment |
|  | QA Lead | ☐ Testing completed |
|  | Ops Lead | ☐ Infrastructure ready |

1. Overview

1.1 Feature Summary

SA4E-335 containerizes the SA4E backend (Node.js 22 + Hono Code-Intelligence MCP server) and ships it with a production-hardened compose stack (postgres/pgvector, Docker secrets, resource limits, healthchecks) plus a CI pipeline that builds and publishes the image to a container registry on every push. Since 2026-10-15 the image also bakes two Python stdio MCP child servers and the ONNX embedding model.

1.2 Deployment Scope

| Item | Type | Description |
| --- | --- | --- |
| backend/Dockerfile | Modified | 7-stage multi-stage build (base, deps, build, mcp-python, production, development, test); production = sole CI push target |
| Stdio MCP child servers | New (in image) | markitdown-mcp + markdown-exporter-mcp-local baked as /opt venvs (Delta 2026-10-15) |
| Embedding model | New (in image) | ONNX quantized model baked into /app/models-cache by default (~130 MB) |
| backend/docker-compose.yml | Unchanged by Delta 2026-10-15 | Production-hardened stack: secrets, limits, healthchecks, read-only rootfs |
| CI (build-push-backend.yml) | Unchanged by Delta 2026-10-15 | Build & push on main/tag push + PR validation; Trivy CRITICAL/HIGH gate |
| Database | No schema migration | Backend auto-applies its migrations at startup (idempotent); post-deploy SEED of mcp_servers rows REQUIRED (see §9.1) |

1.3 Target Environments

| Environment | Deploy Order | Approval Required |
| --- | --- | --- |
| DEV | 1st | No |
| SIT | 2nd | No |
| UAT | 3rd | QA Sign-off (current phase) |
| PROD | 4th | PM + Business Sign-off |

2. Prerequisites

2.1 Infrastructure

| Requirement | Notes |
| --- | --- |
| Docker Engine 24+ / Compose v2 | Verified 29.6.1 + Compose v5.2.0 on the UAT host |
| Container registry access | GHCR by default (ghcr.io/<owner>/<repo>/backend), repo variables REGISTRY / IMAGE_NAME |
| Network | Backend publishes to loopback 127.0.0.1:48721 by default (PUBLISH_HOST); postgres unpublished (internal network only, SEC-06) |

2.2 Software Dependencies

| Dependency | Version | Status |
| --- | --- | --- |
| Node.js runtime | 22 (in image, digest-pinned node:22-slim) | Bundled |
| PostgreSQL + pgvector | pg16 (pgvector/pgvector:pg16, digest-pinned) | Compose service |
| Python 3 runtime | In image (interpreter only — NO package managers, §9.2) | Bundled (Delta 2026-10-15) |

2.3 Access Requirements

| Access | Type | Who Needs It |
| --- | --- | --- |
| Registry pull | GHCR (or stored token for other registries) | Deploy host |
| DB ops access | psql / docker compose exec | DBA / DevOps |
| GitHub Actions | Built-in GITHUB_TOKEN for GHCR push | CI only |

2.4 Backup Requirements

- Postgres volume backup (postgres_data) before upgrade

- Previous image digest recorded (docker images --digests) for rollback

- .env.production + secrets/* preserved on the deploy host (never committed)

3. Pre-Deployment Checklist

| # | Item | Responsible | Status |
| --- | --- | --- | --- |
| 1 | Code merged to main and CI Build & Test green | Developer | ☐ |
| 2 | CI “Build & push backend image” run green (Trivy 0 CRITICAL/HIGH) | CI | ☐ |
| 3 | Target image digest recorded (immutable deploy ref) | DevOps | ☐ |
| 4 | Postgres volume backup completed | DBA | ☐ |
| 5 | Secret files present on deploy host (secrets/postgres_password, secrets/database_url) | DevOps | ☐ |
| 6 | .env.production reviewed (limits, PUBLISH_HOST) | DevOps | ☐ |
| 7 | mcp_servers seed rows prepared with bare commands (§4.2, §9.1) | DevOps | ☐ |
| 8 | REINDEX plan acknowledged — MANDATORY after deploy (§9.3) | Team | ☐ |
| 9 | Rollback plan reviewed (§8) | Team | ☐ |
| 10 | Deployment window confirmed | PM | ☐ |

4. Database Migration

4.1 Migration Scripts

This ticket ships no new migration. The backend applies its own migrations at startup (001..004 + idempotent schema-registry ensures, incl. the mcp_servers table from SA4E-215) — verified on both postgresql and sqlite engines.

4.2 Post-Deploy Data Seeding (Delta 2026-10-15 — REQUIRED)

Insert one row per stdio MCP child server so orchestration spawns the baked servers (primary source = DB, WHERE disabled=0). Preferred: Admin API/UI (POST /api/admin/mcp/servers). Direct SQL (PostgreSQL syntax):

INSERT INTO mcp_servers
  (server_id, project_id, name, transport_type, url, command, args, env, disabled, created_at, updated_at)
VALUES
  ('mcp-markitdown', '<PROJECT_ID>', 'markitdown', 'stdio', NULL, 'markitdown-mcp', '[]', '{}', 0, NOW(), NOW()),
  ('mcp-markdown-exporter', '<PROJECT_ID>', 'markdown-exporter', 'stdio', NULL, 'markdown-exporter-mcp-local', '[]', '{}', 0, NOW(), NOW());

⚠️ command MUST be the bare console-script name (both are on the in-image PATH). args/env are text columns — store '[]' / '{}'. Legacy Windows configs using uv + --directory C:/projects/... DO NOT WORK in the container.

4.3 Verification Queries

SELECT name, command, args, disabled FROM mcp_servers WHERE disabled = 0;
-- expect the 2 rows above (plus any pre-existing enabled servers)

4.4 Rollback Scripts

UPDATE mcp_servers SET disabled = 1 WHERE server_id IN ('mcp-markitdown', 'mcp-markdown-exporter');

5. Application Deployment

5.1 Deployment Steps (compose)

| Step | Action | Command | Verification |
| --- | --- | --- | --- |
| 1 | Pull the pinned image | docker pull ghcr.io/<owner>/<repo>/backend@sha256:<DIGEST> | digest resolves |
| 2 | Provision secrets | cp secrets/postgres_password.example secrets/postgres_password (same for database_url), then edit with REAL values | files exist, git-ignored |
| 3 | Runtime env | cp .env.production.example .env.production and review | file exists |
| 4 | Start stack | docker compose --env-file .env.production up -d | both containers healthy |
| 5 | Health check | curl -fsS http://127.0.0.1:48721/health | HTTP 200, modules ready |

To run a specific digest, pin it via a compose override (image:) or retag — do not rely on latest outside DEV. If BAKE_EMBEDDING_MODEL=false was used for the image, ALSO mount the model-cache volume BEFORE start (§9.4).

6. Configuration Changes

6.1 Runtime Environment (image/compose-baked — no operator action)

| Variable | Value | Source |
| --- | --- | --- |
| NODE_ENV | production | compose (D-1) |
| PORT | 48721 | compose |
| DATABASE_URL_FILE | /run/secrets/database_url | compose (SEC-03) |
| DATABASE_ADAPTER | postgresql | compose |
| TRANSFORMERS_CACHE | /app/models-cache | Dockerfile ENV |
| PATH (prepended) | /opt/markitdown-venv/bin:/opt/markdown-exporter-venv/bin | Dockerfile ENV |
| PYTHONUNBUFFERED | 1 | Dockerfile ENV |

6.2 Build ARGs (CI / local build only)

See BUILD-AND-REGISTRY.md §8.3 — MARKITDOWN_MCP_VERSION, MARKDOWN_EXPORTER_MCP_REF, BAKE_EMBEDDING_MODEL (plus pre-existing NODE_VERSION, NODE_BASE_DIGEST, NPM_VERSION).

6.3 Feature Flags

None in this ticket.

7. Post-Deployment Verification

7.1 Health Checks

| Check | Command | Expected | Timeout |
| --- | --- | --- | --- |
| Backend health | curl -fsS http://127.0.0.1:48721/health | HTTP 200, status: healthy, all modules ready | 30s |
| Postgres | docker compose ps | sa4e-postgres healthy | 60s |
| MCP child spawn | restart backend after DB seed; check logs | both bare commands spawn, no errors | 60s |

7.2 Smoke Tests

| # | Scenario | Steps | Expected |
| --- | --- | --- | --- |
| 1 | Health endpoint | curl /health | 200 + tools_loaded > 0 |
| 2 | MCP stdio child | trigger a markdown conversion / export task via the app | tool responds, no spawn error in logs |
| 3 | Embeddings | trigger semantic search | ONNX cache hit (no model download attempt), results returned |

7.3 Log Verification

| Log Entry | Level | Expected |
| --- | --- | --- |
| Backend MCP Server ready | INFO | within ~10s of start |
| [engine-adapter] Active engine: postgresql | INFO | with DATABASE_URL_FILE set |
| MCP child server stderr (JSON-RPC) | INFO | streaming (PYTHONUNBUFFERED=1) |
| pip/git invocations | — | must NOT appear (absent from image, §9.2) |

8. Rollback Plan

8.1 Decision Criteria

| Condition | Action |
| --- | --- |
| Health check fails after deploy | Immediate rollback (repin previous digest) |
| Error rate increase > 5% | Immediate rollback |
| MCP child servers fail to spawn (bad config) | Fix DB rows first (§4.2) — image rollback not required |
| Embedding quality regression | Rollback image; then re-evaluate §9.3 reindex state |

8.2 Rollback Steps

| Step | Action | Command | Verification |
| --- | --- | --- | --- |
| 1 | Record current (broken) digest | docker images --digests | for post-mortem |
| 2 | Repin previous digest in override | image: ghcr.io/<owner>/<repo>/backend@sha256:<PREV_DIGEST> | docker compose config validates |
| 3 | Redeploy | docker compose --env-file .env.production up -d | containers healthy |
| 4 | Disable MCP rows if implicated | SQL in §4.4 | query returns 0 enabled |
| 5 | Verify | curl /health | HTTP 200 |

Database: no migration to roll back for this ticket; the seeded mcp_servers rows are backward-compatible with previous images (commands they do not ship are simply never spawned).

9. Deploy Notes Delta — 2026-10-15 (MANDATORY READING)

Delta for the image build that bakes the two stdio MCP child servers + the ONNX embedding model (details: BUILD-AND-REGISTRY.md §8).

9.1 Post-deploy DB config REQUIRED for MCP spawn

The backend does NOT run the MCP child servers itself — it spawns them from config. Primary source: DB table mcp_servers (WHERE disabled=0); orchestration.json is only a file-fallback when the DB is empty (documents/MCP-DB-CONFIG-REQUEST.md). Seed rows with bare commands (§4.2): {"command": "markitdown-mcp", "args": []} and {"command": "markdown-exporter-mcp-local", "args": []}.

⚠️ TRAP: legacy Windows configs using uv + --directory C:/projects/... FAIL in the container (no uv, no Windows paths).

9.2 python3 present — NO package managers (SEC-05)

The runtime image contains the python3 interpreter ONLY. pip, pip3, git, pandoc are ABSENT; the venvs’ bundled pip was stripped at build time. Any operational procedure assuming pip/git inside the backend container fails by design.

9.3 REINDEX MANDATORY after this deploy

The embedding backend switched to the baked ONNX model (Xenova/paraphrase-multilingual-MiniLM-L12-v2). Vectors produced by the old hash-based backend are NOT compatible with ONNX vectors — never compare or mix vector generations. After deploying, run a FULL reindex of the workspace (code-intel indexing pipeline) so every stored vector is regenerated by the same ONNX backend before any semantic search result is trusted.

9.4 Slim-build model-cache volume option

BAKE_EMBEDDING_MODEL=false produces a slim image (~130 MB lighter) but then a writable named volume must be mounted at /app/models-cache for runtime model download. The base compose file mentions this mount in a comment but does NOT pre-declare the model_cache volume — compose validation fails on an undeclared named volume, so add BOTH the service mount AND the top-level volume declaration in an override file (BUILD-AND-REGISTRY.md §8.7).

10. Appendix

References

| Doc | Purpose |
| --- | --- |
| documents/SA4E-335/BUILD-AND-REGISTRY.md | Build commands, tag scheme, image verification, Delta 2026-10-15 |
| documents/MCP-DB-CONFIG-REQUEST.md | mcp_servers single-source-of-truth + spawn model |
| documents/SA4E-335/UAT-READINESS.md | UAT gate evidence |
| documents/SA4E-335/SECURITY-ASSESSMENT.md | SEC-01..13 controls |

Related Tickets

| Ticket | Relationship |
| --- | --- |
| SA4E-215 | mcp_servers schema + admin routes |
| SA4E-44 | AD-6 capability items (model-cache origin) |