System Test Report (TEST-REPORT) — SA4E-335

SDLC-Agents-4-Enterprise (Backend) — Review backend Dockerfile/docker-compose and create CI to build Docker image

Document Information

| Field | Value |
| --- | --- |
| Jira Ticket | SA4E-335 |
| Report Version | 1.2 (v1.1 = 2026-10-02 retest, verdict PASS; v1.0 = 2026-10-02 initial execution, verdict FAIL — preserved in full below; v1.2 = 2026-10-15 supplementary WS-A evidence record — Delta section appended at the end, no prior content altered) |
| Date | 2026-10-02 |
| Tester | qa-agent (Phase 6 — Test Execution + bug-fix loop retest, iteration 2 of max 2) |
| Test Plan / Spec | STP.md v1.1, STC.md v1.2 (BA-approved at v1.1; v1.2 = TC-INT-06 command amendment, pending BA re-review at UAT gate) |
| Test Data | testdata/test-data-config-validation.csv, test-data-healthcheck.csv, test-data-tag-scheme.csv |
| Git branch note | HEAD = branch SA4E-336 at 70d39d6 — identical tree to branch SA4E-335 (verified: same commit; no checkout performed, no commits made) |
| Commits under test | 70f35f1 (artifacts), 8d4b173 (lockfile prereq), 70d39d6 (verify evidence) + uncommitted working-tree fixes for DEF-001..004 (dev made no commit, per RUN-LOG #26; retest ran against 70d39d6 + those working-tree changes) |
| Retest images | sa4e-backend:sa4e-335-r2 (production, built by QA this session from current tree), sa4e-backend:qa-r2-test (test target), backend-backend:latest (compose rebuild) |

Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-10-02 | qa-agent | Initial execution — verdict FAIL (36 PASS / 3 FAIL / 10 BLOCKED); DEF-001..004 raised |
| 1.1 | 2026-10-02 | qa-agent | Retest (bug-fix loop iteration 2) — DEF-001..004 all CLOSED, verdict PASS (39 PASS / 0 FAIL / 10 BLOCKED) |
| 1.2 | 2026-10-15 | qa-agent | Appended “Delta 2026-10-15 — WS-A MCP child servers (evidence record)” (end of document): supplementary evidence for Dockerfile stages added after the v1.1 retest (post-test-phase follow-up on the same ticket) — build check, production build, image contents (model cache + two MCP venvs), SEC-05 verification, stdio smoke of both child servers. Evidence recorded, not re-run. No prior content altered; verdict unchanged (PASS). |

1. Executive Summary

| Metric | Value |
| --- | --- |
| Overall verdict | ✅ PASS (retest iteration 2 — all 39 locally-runnable cases PASS; 10 CI cases remain BLOCKED pending a GitHub runner) |
| Total test cases executed against | 49 (enumerated STC IDs; see §2 note) |
| ✅ PASS | 39 (79.6%) — v1.0 was 36; TC-BUILD-02, TC-INT-02, TC-INT-06 flipped to PASS after DEV fixes (independently re-executed, §4A) |
| ❌ FAIL | 0 |
| ⛔ BLOCKED | 10 (20.4%) — TC-CI-01..09 + TC-SEC-01 (require a GitHub runner / GHCR credentials / CI run log; not runnable locally) |
| Defects (v1.0) | 4 raised (DEF-001..004) → 4/4 CLOSED after independent retest (§4A) — no re-open |
| STC amendment | STC.md v1.1 → v1.2: TC-INT-06 steps 1/3 rewritten to the two-file overlay invocation (FSD §12.5-correct; Compose v5.2.0 profiles gate services only — rationale in §4A) — flagged for BA re-review at the UAT gate |

Headline (v1.1): the bug-fix loop closed all four defects. Re-executed from scratch: the test build target now builds (exit 0), the backend boots with engine = postgresql on freshly-created volumes (no manual state fix needed — reproducible), the embeddings overlay brings up a healthy, non-crash-looping sidecar with ONNX_RUNTIME_URL set while the default run stays clean, Trivy reports 0 fixable CRITICAL/HIGH (was 24) with the CI gate untouched, and the production smoke path (/health 200 + uid 1001) still passes. Zero regressions in the config/build/smoke spot-checks.

v1.0 history (preserved, 2026-10-02, RUN-LOG #25): verdict ❌ FAIL — 36 PASS / 3 FAIL / 10 BLOCKED; DEF-001 (test target build), DEF-002 (engine never postgresql), DEF-003 (ONNX_RUNTIME_URL removed + sidecar crash-loop), DEF-004 (24 fixable HIGH CVEs) routed to DEV. All v1.0 tables, evidence and defect write-ups remain in §4–§7 below (FAIL cells annotated → retest §4A); nothing was deleted.

2. Scope & Basis

Executed per STP §2 strategy, in dependency order: static/config → build → lint → smoke → integration → security → doc. Every step below was actually run on 2026-10-02; no result is copied from Phase 5 evidence (IMPL-VERIFICATION.md was used only as a command reference).

Count note: STC.md headline says “50 cases (43 functional + 7 doc)”, but enumeration of unique IDs yields 49 (L1 10 + L2 5 + L3 7 + L4 5 + L5 9 + L6 6 + Doc 7 = 49; the STC’s “43” is off by one). Cosmetic documentation slip — RTM coverage (17/17 ACs) is unaffected. Logged as OBS-002.

Out of scope (per STP §1.2): live registry push, cloud/K8s deployment, extension packaging, application domain logic.

3. Test Environment

| Component | Value |
| --- | --- |
| Host | Windows 11, PowerShell 7, Docker 29.6.1 + Compose v5.2.0 |
| Image under test (v1.0) | sa4e-backend:sa4e-335-test6 (built in the v1.0 run, context backend/) |
| Images under test (v1.1 retest) | sa4e-backend:sa4e-335-r2 (production) + sa4e-backend:qa-r2-test (test target), both built by QA this session from the current tree; compose backend-backend:latest rebuilt from the fixed tree |
| Base image | node:22-slim@sha256:43ac6c60… (digest-pinned) |
| Compose stack | backend + pgvector/pgvector:pg16@sha256:ccc6e83d…, dummy git-ignored secrets |
| YAML parser | Python 3 + PyYAML 6.0.2 (actionlint/yamllint not installed — substitution documented in TC-CI-LINT-01) |
| Lint/scan tools | hadolint (via container), Trivy (via ghcr.io/aquasecurity/trivy container) |
| Not available | GitHub runner, GHCR credentials, act, dive, trivy/hadolint native binaries |
| MCP server | localhost:9181 DOWN — local tools only (bash/read/grep/write), per task brief |

4. Results by Test Level

Legend: R = PASS / FAIL / BLOCKED.

L1 — Config / Static Validation (10)

| TC ID | R | Steps executed | Expected | Actual / Evidence |
| --- | --- | --- | --- | --- |
| TC-CFG-01 | PASS | hadolint on Dockerfile (container run); SA4E-44 decision record checked (TDD §2.3 AD-1..AD-7, FSD D-1..D-12) | no error-level findings; every item has adopt/adapt/defer decision | 0 errors — 2 warnings (DL3008 apt-pin, DL3025 CMD JSON), 3 info (DL3066); all SA4E-44 items map to AD decisions |
| TC-CFG-02 | PASS | docker compose config; inspected backend.healthcheck | test hits localhost:48721/health, interval 30s, timeout 5s, start_period 10s, retries 3 | all 5 values present in rendered config (node -e probe per SEC-12) |
| TC-CFG-03 | PASS | rendered config inspection | backend+postgres restart: unless-stopped | both restart: unless-stopped (D-5/BR-10) |
| TC-CFG-04 | PASS | rendered config inspection | deploy.resources.limits.cpus + .memory on both services | backend cpus:1 / memory:1073741824, postgres identical (D-4/BR-11) |
| TC-CFG-05 | PASS | grep Dockerfile production/development/test stages | USER sa4e, uid/gid 1001, HEALTHCHECK /health, EXPOSE 48721 | groupadd -g 1001 ×3, USER sa4e ×3, HEALTHCHECK L92, EXPOSE L88 |
| TC-CFG-06 | PASS | grep compose for literal POSTGRES_PASSWORD:/DATABASE_URL: env | no literal; *_FILE + top-level secrets: | 0 env literals; POSTGRES_PASSWORD_FILE L29, DATABASE_URL_FILE L69, secrets block L144 (D-2/BR-08) |
| TC-CFG-07 | PASS | config (default) vs config --profile embeddings | onnx-runtime absent by default, present with profile | default render: 0 onnx hits; with profile: onnx-runtime: rendered (BR-13) |
| TC-CFG-08 | PASS | read decision record; grep Dockerfile strip step; docker exec … ls node_modules \¦ grep tree-sitter-jsp | decision recorded with rationale; defer-branch requires documented deferral only | AD-6 = conditional-adopt/default-OFF with rationale (TDD L88, Dockerfile L61-63, B&R §2); ABSENT_FROM_PRODUCTION_IMAGE (BR-03) |
| TC-CI-LINT-01 | PASS* | PyYAML parse + 20 manual logic checks (actionlint not installed — substitution) | YAML valid; triggers push[main,master] + tags v..* + PR[main,master] + workflow_dispatch; actions SHA-pinned; gates correct | parse OK; 20/20 checks PASS — 6/6 uses@<40-hex SHA>, BUILD_TARGET=production, login+push gated != pull_request, Trivy exit-code:"1" + CRITICAL,HIGH, digest-verify exit 1 fail-visible, fetch-depth:0 |
| TC-CI-LINT-02 | PASS | Python simulation of metadata-action rules vs test-data-tag-scheme.csv | every row’s derived tags = expected set | 7/7 rows PASS (TAG-01..07: sha always, semver family on tag, latest only main non-PR, none on PR/feature) |

* tool substitution documented; logic validation equivalent for the assertions in scope.

L2 — Build (5)

| TC ID | R | Steps executed | Expected | Actual / Evidence |
| --- | --- | --- | --- | --- |
| TC-BUILD-01 | PASS | docker build --check then docker build --target production -t sa4e-backend:sa4e-335-test6 backend/ | exit 0, base node:22-slim | check: “no warnings” exit 0; build exit 0; base resolved node:22-slim@sha256:43ac6c60…; npm ci + npm run build stages present in log |
| TC-BUILD-02 | FAIL (v1.0) → ✅ PASS (retest §4A) | built all 6 targets: base, deps, build, production, development, test | every target exit 0 | base 0, deps 0, build 0, production 0, development 0, test = exit 1: "/tests": not found + "/.env.test": not found — backend/.dockerignore (tests, .env.*) excludes sources the test stage COPYs (L127-128). Pre-existing (lines unchanged by 70f35f1; .dockerignore from d43b21b, test stage from 100725b). → DEF-001 (CLOSED, retest: exit 0) |
| TC-BUILD-03 | PASS | docker build --target production backend/ with no --build-arg | bare build succeeds | exit 0 — default ARGs (NODE_VERSION=22, NODE_BASE_DIGEST) sufficient (BR-01) |
| TC-BUILD-04 | PASS ⚑ | docker image inspect --format '{{.Size}}' + docker images | size captured; regression flagged w/ trade-off (not auto-fail) | 2.7 GB (docker images) / 811,583,663 B (inspect). Exceeds FSD §16.1 ceilings (≤400 MB baseline / ≤1.2 GB slim+drawio) if local-uncompressed is compared to the compressed budget — basis mismatch flagged for DEV/SM (OBS-005); AD-6 (draw.io/model) not adopted |
| TC-BUILD-05 | PASS | grep Dockerfile for ARG/ENV *PASSWORD/TOKEN/SECRET/KEY | no credential-bearing build args/env | NO_MATCHES (BR-17) |

L3 — Integration (7)

| TC ID | R | Steps executed | Expected | Actual / Evidence |
| --- | --- | --- | --- | --- |
| TC-INT-01 | PASS | docker compose up -d --build with existing dummy secrets | both services healthy, secrets resolved | postgres → Healthy, backend → Healthy; mounts show /run/secrets/{postgres_password,database_url} from git-ignored files |
| TC-INT-02 | FAIL (v1.0) → ✅ PASS (retest §4A — fresh volumes) | compose ps, /health, backend logs, database.json/engine resolution, TCP probe to postgres:5432 | backend healthy and connects to postgres (startup logs) | healthy ✅, PG_TCP_REACHABLE ✅, but logs: [engine-adapter] Active engine: sqlite — using SqliteWasmAdapter, [migration-004] Not PostgreSQL. App resolves engine from database.json (default sqlite) and never reads DATABASE_URL_FILE/DATABASE_URL/DATABASE_ADAPTER (only knexfile.cjs/scripts do). → DEF-002 (CLOSED, retest: engine=postgresql) |
| TC-INT-03 | PASS | INSERT marker into postgres → compose restart postgres → re-query | marker survives (postgres_data volume) | SA4E-335-INT03 present after restart (also survived full INT-05/07 recreate cycle) (BR-12) |
| TC-INT-04 | PASS | file into /app/.code-intel → restart backend → re-read | file persists (code_intel_data volume) | INT04-PERSIST present after restart (BR-12) |
| TC-INT-05 | PASS | renamed secret away → compose up (existing volume, then fresh volume via override) → restore | startup fails fast naming missing secret; no plaintext default | compose warns secret file backend_postgres_password does not exist (exit 0 — compose itself does not abort); on fresh volume postgres crash-loops: Database is uninitialized and superuser password is not specified (exit 1 loop), DB never initializes → fail-fast, no default password (UC-02 EF-1/BR-08). Env artifact: Docker Desktop auto-creates missing bind sources as dirs (OBS-003) — secret restored & verified byte-identical |
| TC-INT-07 | PASS | override volume → invalid driver qa-missing-driver-sa4e335 → compose up postgres | visible failure naming volume; no ephemeral fallback | exit 1: create qa_int07_bad: … plugin "qa-missing-driver-sa4e335" not found; running container untouched (refused reconfigure), no silent ephemeral path (UC-02 EF-3/BR-12) |
| TC-INT-06 | FAIL (v1.0) → ✅ PASS (retest §4A — two-file invocation per STC v1.2) | compose --profile embeddings up -d; checked ONNX_RUNTIME_URL in backend env; default up after | sidecar runs, ONNX_RUNTIME_URL set for backend, default run unaffected | sidecar created ✅ but ONNX_RUNTIME_URL not set (env \¦ grep ONNX → not set) — regression: old compose had ONNX_RUNTIME_URL: http://onnx-runtime:8080 (line 45), 70f35f1 replaced it with a comment only; sidecar also crash-loops (mcr onnxruntime/server prints usage/exit — needs --model_path; publish 8080 vs server default 8001). Default config excludes onnx ✅ → DEF-003 (CLOSED, retest: overlay env set + sidecar healthy) |

L4 — Smoke (5)

| TC ID | R | Steps executed | Expected | Actual / Evidence |
| --- | --- | --- | --- | --- |
| TC-SMOKE-01 | PASS | docker run -d --name sa4e-335-smoke -p 127.0.0.1:48721:48721 sa4e-backend:sa4e-335-test6 | starts, stays Up, no crash loop | Up 19 seconds (healthy) |
| TC-SMOKE-02 | PASS | GET http://127.0.0.1:48721/health | HTTP 200 | HTTP 200 {"status":"healthy","version":"1.0.0","uptime":18,"tools_loaded":93,"modules":{…9 × "ready"}} (HC-01) |
| TC-SMOKE-03 | PASS | docker exec sa4e-335-smoke id / whoami | uid=1001(sa4e) | uid=1001(sa4e) gid=1001(sa4e) groups=1001(sa4e), whoami=sa4e (BR-05) |
| TC-SMOKE-04 | PASS | docker run --network none → internal /health GET → log grep for downloads | boots offline, no model fetch | Up (healthy), internal HTTP=200, “Backend MCP Server ready”, download-pattern hits = 0 (only benign LLM-probe ECONNREFUSED to localhost:1234) (BR-04) |
| TC-SMOKE-05 | PASS | docker exec … node -e "require('onnxruntime-node')" | loads without GLIBC/musl error | ONNX_LOAD_OK (glibc decision AD-1 validated at runtime) |

L5 — CI Pipeline E2E (9) — ALL BLOCKED

| TC ID | R | Reason (not runnable locally) |
| --- | --- | --- |
| TC-CI-01 | BLOCKED | No GitHub runner / act — cannot simulate push-to-main workflow run |
| TC-CI-02 | BLOCKED | Cannot push v*.*.* tag to trigger hosted workflow |
| TC-CI-03 | BLOCKED | No registry push (no GHCR credentials/sandbox) |
| TC-CI-04 | BLOCKED | Same — requires pushed tag build + registry inspection |
| TC-CI-05 | BLOCKED | CI-secret usage cannot be observed without a run. Static sub-check done: repo grep for credential patterns → only test-fixture placeholders (ghp_xxxx…, AWS …EXAMPLE docs keys), no real credential committed |
| TC-CI-06 | BLOCKED | Requires hosted run with forced build break |
| TC-CI-07 | BLOCKED | Requires sandbox PR against main |
| TC-CI-08 | BLOCKED | Requires CI secret store with invalid registry credential |
| TC-CI-09 | BLOCKED | Requires hosted run with unreachable/rejecting registry |

No results fabricated (task rule §6).

L6 — Security (6)

| TC ID | R | Steps executed | Expected | Actual / Evidence |
| --- | --- | --- | --- | --- |
| TC-SEC-01 | BLOCKED | — (precondition: completed CI run log) | no secret in CI logs | Not runnable (no GitHub run). Local proxy: build-log grep for dummy_pw_qa_test/token patterns = 0 hits; cannot attest CI-side masking without a run |
| TC-SEC-02 | PASS | docker history --no-trunc sa4e-backend:sa4e-335-test6 (21 layers) grep secrets | no credential in layers | SECRET_HISTORY_HITS=0 (dive not installed — history grep substitute) |
| TC-SEC-03 | PASS | in-container command -v probes + whoami | minimal runtime surface, non-root | git/python3/make/gcc all ABSENT, node v22.23.3, user sa4e (SEC-05/BR-05) |
| TC-SEC-04 | PASS | git check-ignore -v, git ls-files backend/secrets, git grep dummy_pw_qa_test | secrets + .env.production ignored; only *.example tracked; 0 secret-value hits | .gitignore:71 backend/secrets/* → both files ignored; .gitignore:76 /backend/.env.production ignored; tracked: only 2× *.example; value hits = 0 (SEC-01/BR-08) |
| TC-SEC-05 | PASS ⚑ | Trivy container scan: --severity CRITICAL,HIGH --ignore-unfixed on sa4e-backend:sa4e-335-test6 | scan runs, findings triaged; CI gate present | Total: 24 (HIGH: 24, CRITICAL: 0) — 0 OS (debian 12.15) vulns, 24 fixable npm-package HIGHs (@grpc/grpc-js, adm-zip, brace-expansion, fast-uri, ip-address, pacote, picomatch, sigstore…); CI gate config verified in TC-CI-LINT-01. Findings → DEF-004 (CI gate would turn red on first main push) |
| TC-SEC-06 | PASS | rendered docker compose config inspection | postgres has no host ports: mapping | no ports under postgres; only backend 127.0.0.1:48721 published (SEC-06/TDD S-1) |

Documentation Verification (7)

| TC ID | R | Steps executed | Expected | Actual / Evidence |
| --- | --- | --- | --- | --- |
| TC-DOC-01 | PASS | executed documented build command (B&R §3/§7: docker build --target production -t … backend/) | docs sufficient to build locally | exit 0 (same command family as §7 verification recipe) |
| TC-DOC-02 | PASS | read decision records | adopt/adapt/defer + rationale per SA4E-44 item | TDD §2.3 AD-1..AD-7 table + FSD §15 D-1..D-12 discrepancy log + B&R §1/§2 |
| TC-DOC-03 | PASS | read B&R §1 | alpine→slim decision + glibc/onnxruntime rationale | documented (AD-1, BR-02) incl. digest-pin process |
| TC-DOC-04 | PASS | read B&R §2 + FSD §16 | runtime deps + size/build-time trade-offs | deps list (excluded git/python3/make/g++, AD-6 default-off) + §16.1/16.2 budgets |
| TC-DOC-05 | PASS | read B&R §6 | registry name, image path, tagging convention | GHCR default + REGISTRY/IMAGE_NAME vars + semver+SHA table (BR-20/23) |
| TC-DOC-06 | PASS (static) | read B&R §6 pull commands (tag + digest) | released image pullable from docs | syntax/convention verified against tag scheme; no released image exists yet (CI never ran) — execution deferred to first release (BR-23) |
| TC-DOC-07 | PASS | inspected EF-1 handling in FSD (L133 EF-1, L146 BR-07, L570 risk) + traced every AD decision to BRD-listed SA4E-44 items | unavailable baseline → blocked+escalated, no fabricated decisions | exception path specified (halt/escalate/no-fabrication); live “blocked” event never occurred (baseline available per BRD assumption A-1); all 7 AD decisions trace to BRD Story-1 item list — no fabricated decisions (BR-07) |

4A. Retest — Bug-Fix Loop Iteration 2 of 2 (2026-10-02)

Basis: independent re-execution by qa-agent after DEV’s remediation (RUN-LOG #26). DEV’s claims were not trusted as evidence — every case below was re-run from actual commands against the current tree (70d39d6 + uncommitted DEF-001..004 fixes). Test-state hygiene: all backend_* volumes removed before the integration re-runs (compose down -v), so results are reproducible from fresh state (v1.0’s stale-volume password mismatch no longer masks anything).

⛔ Do not copy the compose down -v step above (§4A) into new procedures. It is retained here as historical evidence of what was executed, but it destroyed backend_postgres_data + backend_code_intel_data on 2026-10-03 (see RUN-LOG.md #31) and the pre-incident Postgres data could not be recovered. Current procedure: fresh-state testing runs on the isolated compose project sa4e-test via npm run db:test:up / npm run db:test:down; any volume-destroying teardown on the production project requires npm run db:backup first. See UAT-READINESS.md §3.6.

| Case | v1.0 | Retest | Steps executed (this session) | Actual / Evidence |
| --- | --- | --- | --- | --- |
| TC-BUILD-02 | FAIL | ✅ PASS | docker build --target test -t sa4e-backend:qa-r2-test backend/ | exit 0 (169s) — [test 6/8] COPY tests/ ./tests/ DONE, [test 7/8] COPY .env.test ./ DONE; .dockerignore now carries !tests + !.env.test negations (after the exclusions, last-match-wins) with secrets still excluded → DEF-001 CLOSED |
| TC-BUILD-01 (regression) | PASS | ✅ PASS | docker build --target production -t sa4e-backend:sa4e-335-r2 backend/ | exit 0 (64s, layers cached incl. the new NPM_VERSION self-patch stage) |
| TC-CFG (spot regression) | PASS | ✅ PASS | docker compose config from backend/ (NO -f) → exit 0; docker compose -f backend/docker-compose.yml config from repo root → exit 0; overlay -f docker-compose.yml -f docker-compose.embeddings.yml config → exit 0 | Rendered config: published ports = 48721 only (string 5432 absent anywhere → SEC-06 intact); NODE_ENV: production; POSTGRES_PASSWORD_FILE + DATABASE_URL_FILE; healthcheck interval 30s / timeout 5s / start_period 10s / retries 3; limits.cpus + limits.memory (both services); read_only: true; cap_drop: [ALL]; no-new-privileges:true; host_ip: 127.0.0.1 ×1 (published 48721); overlay profile list = embeddings |
| TC-INT-02 | FAIL | ✅ PASS | fresh state: compose down -v (both named volumes removed) → compose build backend (image rebuilt from fixed tree) → up -d backend postgres → wait healthy → logs + /health | both Up (healthy); logs: [engine-adapter] Active engine: postgresql — creating adapter, [engine-adapter] postgresql connected successfully, [pg-memory-schema] memory base tables ensured (statements 45, failed 0), [pg-schema-ensure] Index schema verified/fixed, [migration-001]… + [migration-004] sequence reset on PG (no Not PostgreSQL); /health HTTP 200, 9/9 modules ready, tools_loaded: 93 → DEF-002 CLOSED — no manual ALTER ROLE needed; works on brand-new volumes |
| TC-INT-06 | FAIL | ✅ PASS | (1) from backend/: docker compose -f docker-compose.yml -f docker-compose.embeddings.yml --profile embeddings up -d; (2) checks; (3) two-file teardown; (4) base-only docker compose -f docker-compose.yml up -d (per STC v1.2 steps 1/3) | (1) exit 0 → 3 containers all (healthy); ONNX_RESTART_COUNT=0 (no crash-loop); backend env ONNX_RUNTIME_URL=http://onnx-runtime:8080; sidecar logs Session successfully initialized + Listening at: http://0.0.0.0:8080; backend→sidecar CONNECT_OK status=200. (3) two-file down removed all 3 incl. sidecar. (4) default run from clean: containers = sa4e-backend, sa4e-postgres only, SIDECAR_PRESENT=NO, backend env ONNX=[], NODE_ENV=production, DATABASE_URL_FILE=/run/secrets/database_url, /health HTTP 200; default rendered config: 0 onnx hits, 1 published port → DEF-003 CLOSED |
| TC-SEC-05 / DEF-004 | PASS ⚑ (24 fixable HIGH) | ✅ PASS (fixed) | Trivy container, same invocation as v1.0 — --severity CRITICAL,HIGH --ignore-unfixed (daemon scan, fresh image sa4e-backend:sa4e-335-r2 built this session) | TOTAL_FINDINGS=0, FIXABLE_CRITICAL_HIGH=0 (v1.0 baseline: 24 fixable HIGH / 0 CRITICAL; dev’s after.json also 0 — independently reproduced). CI-gate evaluation kept from v1.0: git diff on .github/workflows/build-push-backend.yml = empty (untouched) + severity: CRITICAL,HIGH ✅, exit-code: "1" ✅, ignore-unfixed ✅, target: production ✅ → gate not weakened, and with 0 findings it would now pass → DEF-004 CLOSED |
| Smoke (quick regression) | PASS | ✅ PASS | docker run -d -p 127.0.0.1:48721:48721 sa4e-backend:sa4e-335-r2 → wait healthy → GET /health → id → cleanup | container (healthy); HTTP 200 {"status":"healthy","version":"1.0.0","uptime":4,"tools_loaded":93,"modules":{…9 × ready}}; uid=1001(sa4e) gid=1001(sa4e) groups=1001(sa4e); container removed after |

Not re-run (unchanged since v1.0, no code path touched by the fixes): L1 static/lint cases except the TC-CFG spot-check, L4 remaining smoke cases, L5 (BLOCKED), L6 remaining, Doc cases — all still hold; no regression signal anywhere.

No new FAILs. BLOCKED cases (TC-CI-01..09, TC-SEC-01) stay BLOCKED — nothing fabricated.

4A.1 Retest Evidence Excerpts (truncated)

# TC-BUILD-02 retest — docker build --target test -t sa4e-backend:qa-r2-test backend/
#17 [test 6/8] COPY tests/ ./tests/     DONE 0.2s
#18 [test 7/8] COPY .env.test ./        DONE 0.1s
TEST_TARGET_BUILD_EXIT=0 TIME=169s        # v1.0: exit 1 ("/tests": not found)

# TC-BUILD-01 regression — production
PROD_TARGET_BUILD_EXIT=0 TIME=64s

# TC-CFG — docker compose config (backend/, NO -f)   EXIT=0   (+ explicit -f from root EXIT=0)
published_ports = 48721 | has_5432_anywhere = False
NODE_ENV_production=True  POSTGRES_PASSWORD_FILE=True  DATABASE_URL_FILE=True
healthcheck: interval 30s / timeout 5s / start_period 10s / retries 3 = True
read_only=True cap_drop_ALL=True no_new_privileges=True host_ip_127001_count=1

# TC-INT-02 retest — FRESH volumes (down -v removed backend_postgres_data + backend_code_intel_data)
{"name":"resolve-engine-adapter","msg":"[engine-adapter] Active engine: postgresql — creating adapter"}
{"name":"resolve-engine-adapter","msg":"[engine-adapter] postgresql connected successfully"}
{"name":"pg-memory-schema","statements":45,"failed":0,"msg":"[pg-memory-schema] memory base tables ensured"}
{"name":"pg-schema-ensure","msg":"[pg-schema-ensure] Index schema verified/fixed"}
[ migration-001..004 executing on PG ]   /health HTTP=200 (9 × ready, tools_loaded 93)

# TC-INT-06 retest — overlay invocation (STC v1.2)
overlay up: sa4e-backend/Postgres/onnx all (healthy), ONNX_RESTART_COUNT=0
backend env: ONNX_RUNTIME_URL=http://onnx-runtime:8080
onnx logs: "Session successfully initialized" / "Listening at: http://0.0.0.0:8080"
backend->sidecar: CONNECT_OK status=200
two-file down -> REMAINING: none | default up from clean -> CONTAINERS=sa4e-backend,sa4e-postgres
SIDECAR_PRESENT=NO | ONNX=[] NODE_ENV=production DBF=/run/secrets/database_url | HTTP=200
DEFAULT_CONFIG_ONNX_HITS=0 DEFAULT_CONFIG_PUBLISHED=1

# TC-SEC-05 retest — trivy image --severity CRITICAL,HIGH --ignore-unfixed sa4e-backend:sa4e-335-r2
TRIVY_JSON_EXIT=0 ; ArtifactName=sa4e-backend:sa4e-335-r2
TOTAL_FINDINGS=0 ; BY_SEVERITY: (none) ; FIXABLE_CRITICAL_HIGH=0      # v1.0: 24
workflow gate: CRITICAL,HIGH=True exit-code 1=True ignore-unfixed=True target=production=True
git diff -- .github/workflows/build-push-backend.yml => EMPTY (gate untouched)

# SMOKE — sa4e-backend:sa4e-335-r2
SMOKE_HEALTH=healthy ; HTTP=200 {"status":"healthy",...9 × ready} ; uid=1001(sa4e)
SMOKE_CONTAINER_REMOVED

4A.2 Defect Disposition (iteration 2)

| ID | v1.0 | Retest verdict | Proof |
| --- | --- | --- | --- |
| DEF-001 | Open → DEV | ✅ CLOSED | --target test exit 0 (COPY tests/ + .env.test succeed; secrets still excluded) |
| DEF-002 | Open → DEV | ✅ CLOSED | fresh-volume run: engine = postgresql, connected, migrations on PG, /health 200 |
| DEF-003 | Open → DEV | ✅ CLOSED | overlay run: sidecar healthy (RestartCount 0) + ONNX_RUNTIME_URL set + CONNECT_OK; default run: no sidecar, no env, prod config unchanged. Overlay approach approved as FSD §12.5-correct (Compose v5.2.0: profiles gate services only) — STC TC-INT-06 amended to match (v1.2) |
| DEF-004 | Open → DEV | ✅ CLOSED | Trivy fixable CRITICAL+HIGH = 0 (was 24) on a freshly built image; CI gate configuration unchanged (workflow diff empty) |

4A.3 ⚠️ STC Amendment (for BA re-review at UAT gate)

STC.md bumped v1.1 → v1.2. TC-INT-06 step 1 previously read docker compose --profile embeddings up -d (single file). The FSD §12.5 contract — “ONNX_RUNTIME_URL present only when the embeddings profile is active” — is not implementable that way on Compose v5.2.0: profiles gate services only; --profile is invisible to ${...} interpolation and cannot switch a service-level environment entry on/off. Steps 1/3 were rewritten to explicit invocations (two-file overlay for the profile run, base-only -f docker-compose.yml for the default run). Expected Result semantics are unchanged (“profile adds the sidecar on demand; default production run excludes it and is unaffected”). Full rationale in STC Revision History v1.2. RTM entries cite case IDs only — no RTM change needed. Action: BA to re-review this amendment at the UAT gate.

4A.4 New Observation

| ID | Note |
| --- | --- |
| OBS-006 | Plain docker compose down does not remove a profile-disabled sidecar container — after an overlay run, sa4e-onnx keeps running (and holds the network, Resource is still in use) until torn down with the two-file invocation (+--profile embeddings down) or docker rm. Compose-documented profile semantics, not a contract violation (default config renders 0 onnx; a fresh default up creates no sidecar) — but it is the reason STC v1.2 step 3 now includes the explicit two-file teardown before the “absent” assertion. |

Retest cleanup: compose stacks down + backend_* volumes removed (fresh-state hygiene), smoke container removed, no sa4e-* containers/networks left (pre-existing sa4e-internal-net from 2026-08-29 untouched); images kept (sa4e-335-r2, qa-r2-test, sa4e-335-test6, sa4e-335-fix1); stray file backend/sa4e_test_pw_123 deleted (untracked 25-byte residue, must not be committed); Trivy JSON at %TEMP%\opencode\trivy\qa-r2-scan.json. No git commit / no branch checkout.

5. Evidence Excerpts (truncated)

# BUILD — docker build --target production -t sa4e-backend:sa4e-335-test6 backend/
Check complete, no warnings found.            # --check, exit 0
#12 [build 2/5] RUN npm ci          … DONE
#10 [build 5/5] RUN npm run build   … DONE
#19 [production 6/6] RUN groupadd -g 1001 sa4e && useradd -u 1001 …  CACHED
#20 naming to docker.io/library/sa4e-backend:sa4e-335-test6 done
BUILD_EXIT=0 ; size 2.7GB (inspect 811,583,663 B)

# BUILD-02 FAIL — docker build --target test backend/
#15 [test 6/8] COPY tests/ ./tests/:     "/tests": not found
#16 [test 7/8] COPY .env.test ./:       "/.env.test": not found
ERROR: failed to build (exit 1)

# COMPOSE CONFIG — docker compose -f backend/docker-compose.yml config   (exit 0)
NODE_ENV: production | DATABASE_URL_FILE: /run/secrets/database_url | POSTGRES_PASSWORD_FILE: …
healthcheck: interval 30s timeout 5s start_period 10s retries 3 | restart: unless-stopped (both)
deploy.resources.limits: cpus 1, memory "1073741824" (both) | read_only: true | cap_drop: [ALL]
security_opt: [no-new-privileges:true] | ports host_ip: 127.0.0.1 target 48721 | postgres: NO ports

# WORKFLOW LINT (PyYAML 6.0.2 + 20 manual checks)   20/20 PASS, exit 0
triggers: push{branches:[main,master], tags:["v*.*.*"]}, pull_request{branches:[main,master]}, workflow_dispatch
uses: 6/6 pinned @40-hex SHA (checkout, metadata, buildx, login, build-push, trivy)
# TAG SCHEME vs test-data-tag-scheme.csv            7/7 PASS, exit 0

# SMOKE
HTTP=200 {"status":"healthy","version":"1.0.0","uptime":18,"tools_loaded":93,"modules":{…9×ready}}
id → uid=1001(sa4e) gid=1001(sa4e) groups=1001(sa4e)   | log: "Backend MCP Server ready"
docker exec … git → executable file not found in $PATH (exit 127); runtime log "/bin/sh: 1: git: not found"
--network none boot → HTTP=200 internal, download-pattern hits=0 | require('onnxruntime-node') → ONNX_LOAD_OK

# INTEGRATION
compose ps → sa4e-backend Up (healthy), sa4e-postgres Up (healthy)
PG_TCP_REACHABLE from backend; backend engine logs → "[engine-adapter] Active engine: sqlite"   (DEF-002)
marker "SA4E-335-INT03" + file INT04-PERSIST survive restart (named volumes)
missing secret (fresh vol) → warning "secret file backend_postgres_password does not exist"
                             postgres → "Database is uninitialized and superuser password is not specified" → Restarting(1)
invalid volume driver → exit 1 "create qa_int07_bad: … plugin \"qa-missing-driver-sa4e335\" not found"
--profile embeddings → sa4e-onnx created (but crash-loops, ONNX_RUNTIME_URL unset → DEF-003)
HC-05: postgres stopped → backend still (healthy), /health 200 | HC-06: :3000 connection refused

# SECURITY
git check-ignore -v → .gitignore:71:backend/secrets/* (×2), .gitignore:76:/backend/.env.production
git ls-files backend/secrets → 2 × *.example only | git grep dummy_pw_qa_test → 0 hits
docker history --no-trunc (21 layers) → 0 secret hits | runtime: git/python3/make/gcc ABSENT
trivy (CRITICAL,HIGH, ignore-unfixed) → Report Summary Total: 24 (HIGH: 24, CRITICAL: 0); debian OS: 0
hadolint → 0 errors, 2 warnings (DL3008, DL3025), 3 info (DL3066)

6. Defects & Findings

All items below are reported to DEV — QA does not fix code.

| ID | Sev | Pri | Test Case | Title / Root cause | Status |
| --- | --- | --- | --- | --- | --- |
| DEF-001 | Major | P2 | TC-BUILD-02 | test build target fails: backend/.dockerignore (tests, .env.*) excludes files that Dockerfile L127-128 COPY (/tests, /.env.test not found → exit 1). Pre-existing (100725b/d43b21b; COPY lines unchanged by 70f35f1) but contradicts B&R §3 “test target builds” doc. Fix: align .dockerignore with the test stage (or drop the COPYs) — DEV decides. | ✅ CLOSED (retest §4A: --target test exit 0) |
| DEF-002 | Major | P2 | TC-INT-02 | Backend never connects to PostgreSQL: engine resolved from database.json (defaults sqlite); runtime code never reads DATABASE_URL_FILE/DATABASE_URL/DATABASE_ADAPTER (only knexfile.cjs/scripts do). Compose-side secret wiring works (postgres healthy, URL mounted, TCP reachable). Pre-existing app behavior (old compose’s plaintext DATABASE_URL was equally unused) — but FSD UC-02 integration intent is not met. Fix: consume DATABASE_URL_FILE at boot / seed database.json, or correct the FSD expectation (BA/SA call). | ✅ CLOSED (retest §4A: fresh-volume engine=postgresql, /health 200) |
| DEF-003 | Medium | P3 | TC-INT-06 | ONNX_RUNTIME_URL regression + sidecar crash-loop: 70f35f1 removed the backend env line present in old compose (ONNX_RUNTIME_URL: http://onnx-runtime:8080), leaving only a comment — profile run never configures backend. Sidecar itself crash-loops (mcr onnxruntime/server:latest prints usage & exits: needs --model_path; publish 8080 vs default 8001). Dev-only profile; default prod path unaffected. | ✅ CLOSED (retest §4A: overlay env set + sidecar healthy RestartCount=0; overlay = FSD §12.5-correct; STC amended to v1.2) |
| DEF-004 | Major (security) | P2 | TC-SEC-05 | 24 fixable HIGH npm CVEs (0 CRITICAL) in production image → CI Trivy gate (severity: CRITICAL,HIGH, exit-code:"1", ignore-unfixed) will fail every main/tag push until deps are bumped (fixable versions exist for all 24). OS surface clean (debian 12.15: 0). | ✅ CLOSED (retest §4A: fixable CRITICAL+HIGH = 0, gate untouched) |

Observations (non-blocking):

| ID | Note |
| --- | --- |
| OBS-001 | Runtime warning ERR_MODULE_NOT_FOUND: …/migration/ensure-pega-category-counters (dynamic import without .js at src/index.ts:125) — migration skipped in production image. Pre-existing app code (untouched by SA4E-335) → route to DEV as separate item. |
| OBS-002 | STC headline “50 cases” vs 49 enumerated IDs (off-by-one in summary note); RTM unaffected. |
| OBS-003 | Docker Desktop auto-creates missing bind sources as directories — TC-INT-05 test artifact; secret file restored byte-identical (dummy_pw_qa_test, 16 B) and verified. |
| OBS-004 | hadolint warnings DL3008 (apt version pinning) / DL3025 (CMD JSON form, healthcheck line) accepted — below error threshold; optional cleanup. |
| OBS-005 | Image size 2.7 GB (local uncompressed) vs FSD §16.1 ≤400 MB/≤1.2 GB (compressed budget) — measurement basis mismatch; confirm budget interpretation (BR-06 trade-off already documented). |
| OBS-006 | (new, retest) Plain docker compose down does not remove a profile-disabled sidecar container — sa4e-onnx keeps running after an overlay run until torn down with the two-file invocation. Compose profile semantics, no contract violation; documented + STC v1.2 step 3 clarified. Detail: §4A.4. |

7. RTM Spot-Check vs 17 BRD ACs

| AC | Key case(s) | This run | AC | Key case(s) | This run |
| --- | --- | --- | --- | --- | --- |
| S1-AC1 | TC-CFG-01/08, TC-DOC-02/07 | PASS ×4 | S2-AC4 | TC-INT-03/04/07 | PASS ×3 |
| S1-AC2 | TC-BUILD-01, TC-SMOKE-05, TC-DOC-03 | PASS ×3 | S2-AC5 | TC-CFG-07, TC-INT-06 | PASS / FAIL (v1.0) → PASS (retest §4A) |
| S1-AC3 | TC-CFG-05, TC-SMOKE-03, TC-SEC-03 | PASS ×3 | S3-AC1 | TC-CI-01/02, TC-BUILD-02, TC-CI-LINT-01 | BLOCKED ×2, FAIL → PASS (retest §4A), PASS |
| S1-AC4 | TC-BUILD-04, TC-DOC-04 | PASS ⚑ ×2 | S3-AC2 | TC-CI-05, TC-SEC-01, TC-CI-08 | BLOCKED (static sub-check PASS) |
| S2-AC1 | TC-CFG-06, TC-SEC-04, TC-INT-05 | PASS ×3 | S3-AC3 | TC-CI-03/04, TC-CI-LINT-02 | BLOCKED ×2, PASS |
| S2-AC2 | TC-CFG-02/03, TC-SMOKE-02 | PASS ×3 | S3-AC4 | TC-CI-06/07/09 | BLOCKED ×3 |
| S2-AC3 | TC-CFG-04 | PASS | S3-AC5 | TC-SEC-01/02, TC-CI-08 | BLOCKED, PASS, BLOCKED |
|  |  |  | S4-AC1..3 | TC-DOC-01..06, TC-BUILD-05 | PASS ×7 |

Coverage: 17/17 ACs have ≥1 mapped case executed or explicitly BLOCKED. 13 ACs have executing evidence this run; S3-AC4 is blocked-only (needs GitHub), S3-AC2/AC3 partially (static sub-checks only).

8. Exit Criteria Assessment (STP §4.2)

| Criterion | Result |
| --- | --- |
| 100% ACs mapped to ≥1 case | ✅ 17/17 |
| All High-priority cases PASS | ✅ after retest — TC-BUILD-02 (High) + TC-INT-02 (High) now PASS (§4A); TC-INT-06 (Medium) PASS |
| No secret in build log/image layer | ✅ local (0/0); CI log attestation blocked (TC-SEC-01) |
| production image builds, non-root, /health 200 | ✅ (re-confirmed this session on sa4e-335-r2) |
| CI dry-run fail-visible on forced failure | ❌ not demonstrated (BLOCKED — no GitHub runner) |
| Medium/Low defects triaged | ✅ DEF-001..004 all CLOSED (retested); OBS-001..006 dispositioned to DEV/SM |
| Exit criteria | ⚠️ MET for local scope — CI-dependent criteria (dry-run, TC-SEC-01) remain BLOCKED pending a GitHub runner; not a test failure |

9. Verdict & Recommendation

✅ PASS (v1.1 — retest iteration 2) — 39 PASS / 0 FAIL / 10 BLOCKED.

- All four v1.0 defects (DEF-001..004) verified fixed by independent re-execution (§4A) — evidence above, nothing copied from the dev report; no new FAILs. Ready for BA re-review of the STC v1.2 amendment and for the CI dry-run scheduling.

- BLOCKED cases (TC-CI-01..09, TC-SEC-01) still need one hosted GitHub run (sandbox branch/tag + GHCR or a local registry:2 + act) — SM to schedule when a runner/credentials are available. No results were fabricated for them; Story-3 ACs remain unproven end-to-end until that run (static evidence: workflow lint + tag scheme + Trivy gate = green).

- Do not transition to deployment until the CI dry-run demonstrates the fail-visible gate; the local exit criteria are otherwise met.

v1.0 verdict (preserved): ❌ FAIL — 36 PASS / 3 FAIL / 10 BLOCKED (2026-10-02, RUN-LOG #25) — DEF-001..004 routed to DEV; DEV remediation in RUN-LOG #26; retest evidence in §4A (this document, v1.1).

Cleanup performed (v1.0 + retest): compose stacks down (containers + network removed), backend_* volumes removed for fresh-state reproducibility, smoke/offline containers removed, dummy secret files byte-identical (dummy_pw_qa_test, 16 B), stray backend/sa4e_test_pw_123 deleted, tool images (hadolint/trivy) left only where pre-existing, images sa4e-backend:sa4e-335-test6 / sa4e-335-fix1 / sa4e-335-r2 / qa-r2-test kept for later phases, no git commits / no branch checkout (workspace edits limited to this report, STC.md v1.2, STATUS.json, RUN-LOG.md).

Delta 2026-10-15 — WS-A MCP child servers (evidence record)

Nature of this section: supplementary evidence record, not a retest. The v1.1 retest (§4A) closed DEF-001..004 against the Dockerfile as of 70d39d6 + the then-uncommitted fixes. The Dockerfile was subsequently extended with new stages after the v1.1 retest (post-test-phase follow-up on the same ticket): (a) MCP-1 — two Python stdio MCP child servers packaged as isolated venvs copied into the runtime image, (b) embedding-model bake — ARG BAKE_EMBEDDING_MODEL=true (default ON) bakes the model into /app/models-cache with ENV TRANSFORMERS_CACHE (the AD-6 embedding branch). The evidence below was executed and verified on 2026-10-15 and is recorded verbatim — no build, container, or test command was re-executed for this section. No new STC IDs were assigned; this record supplements (does not alter) the v1.1 verdict, which remains PASS.

D-1 Build verification

| Check | Command | Result |
| --- | --- | --- |
| Dockerfile lint | docker build --check | no warnings (exit 0) |
| Full production build | docker build (production) | SUCCESS |

D-2 Production image contents (verified)

| Item | Verified state |
| --- | --- |
| Model cache | /app/models-cache present, 130 MB (model_quantized.onnx + config.json); ENV TRANSFORMERS_CACHE points there (baked at build via ARG BAKE_EMBEDDING_MODEL=true) |
| MCP child-server venvs | /opt/markitdown-venv + /opt/markdown-exporter-venv both present in the runtime image |
| Bare-command resolution | markitdown-mcp and markdown-exporter-mcp-local both resolve as bare commands under user sa4e (venv /bin prepended to PATH) — i.e. invocable exactly as the orchestration layer’s { "command": …, "args": [] } config expects |
| SEC-05 minimal runtime surface | pip, pip3, git all ABSENT from the runtime; pip additionally uninstalled from both venvs after dependency install |
| mcp SDK version | mcp 1.30.0 resolved under the declared constraint mcp>=1.27.0,<2.0.0 |

D-3 Stdio smoke test (JSON-RPC initialize over stdin)

Child servers spawned via the bare command exactly as the orchestration does; a JSON-RPC initialize request was written to stdin:

| Child server | Result |
| --- | --- |
| markitdown-mcp | ✅ responded — serverInfo: "markitdown" |
| markdown-exporter-mcp-local | ✅ responded — serverInfo: "markdown-exporter" (mcp 1.30.0) |

D-4 Disposition

- v1.1 verdict PASS — unchanged. This record adds evidence for Dockerfile stages that did not exist at retest time; no previously-passed assertion is invalidated by it.

- Functional (runtime) verification of the baked model — in-container ONNX inference incl. the --read-only --tmpfs /tmp hardening — is recorded in the companion report SA4E-44 TEST-REPORT v1.0 (documents/SA4E-44/TEST-REPORT-SA4E-44.md, §4.2/§4.3), produced in the same 2026-10-15 evidence session.

- Operational consequence of the baked model: reindex mandatory after deploy — vectors from the old hash pseudo-embedding are incompatible with the new ONNX 384-dim vectors; cross-generation comparison is forbidden and stale vectors must be purged and re-indexed (ReindexService). Details: companion report §6.